## Slide 1: Inside Sherpa – Digital Internship
Technology, Strategy & Transformation – Technology Optimisation & Delivery Module

## Slide 2: Project Plan for SectorMetric
•Providing a framework for exception led requirement gathering and use case development.
•Initial market long list of proposed technology solutions.
•Market scan approach and scoring methodology.
•Technology evaluation matrix template and guidance.
Our initial understanding of risks, issues and dependencies are as follows:
•You acknowledge that our ability to deliver this piece of work is dependent on you meeting your responsibilities. If responsibilities are not conducted in a timely manner, these will affect project budget, timelines and scope.
•Resource constraints (both internal and client) is a risk that may impact delivery timelines.
•Lack of availability of Subject Matter Experts and relevant stakeholders may present a risk to delivery timelines.
•Availability and agreement of vendors to respond within the timeframes assumed (within a week’s notice) for demos, pricing and contracts discussions.
This project plan will outline how Deloitte will deliver this technology evaluation and selection engagement.
Our understanding
Risks, issues and dependencies

## Slide 3: Project Plan for SectorMetric
This project plan will outline how Deloitte will deliver this technology evaluation and selection engagement.
Guidance: Resource plan and estimation fees are usually broken down into components. This outlines a price tag to the client.
Initial project timeline
Resource plan and estimation of fees
Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Week 10
Activity 1
Activity 2
Weekly Leads Meeting
Activity 3
Milestone
Project status
meeting
Phase
Guidance: Sample project timeline. Populate using the given information.
Position | Daily rate not incl. GST | Number of days over 6 weeks | Total
Partner | $3500 | 2 | $7,000
Director | $3000 | 6 | $18000
Senior Consultant | $1200 | 30 | $36000
Senior Consultant | $1200 | 30 | $36000
 |  | Total | $97,000
Our proposed engagement timelines will span for the total of 6 weeks. In this timeframe we proposed the following phases:
•Phase 1 Technology Evaluation –Consists of providing a framework for exception led requirement gathering and use case development.
•Phase 2 Technology Analysis and Selection –Consist of developing market scan approach and scoring methodology.

## Slide 4
HIGH RISK CONFIDENTIAL
CONFIDENTIAL
PUBLIC